# Table Talk – MVP Development Agreement

## 1. Project Overview

This Agreement defines responsibilities, expectations, and deliverables for the development of the Table Talk MVP.

The contractor will build all MVP functionality described in:

- Table Talk – Table Talk – MVP Specification (Version 1.1)

- Backend Platform Standard – Core (v1.0)

- Hosting Profile – DigitalOcean (v1.0)

This Agreement does not define technical architecture; all implementation details are governed by the Platform Standard.

## 2. Scope of Work

The contractor shall implement the Table Talk MVP exactly as defined in the MVP Specification, including:

- QR scan → session creation

- Mode selection (Single-Phone and Dual-Phone)

- Full question loop with synchronized “Next” logic

- Anonymous analytics event logging

- Real-time sync for Dual-Phone mode

- No PII stored

- Daily deck logic (no repeats per table per day)

All technical choices (hosting, database, architecture) must follow the Platform Standard.

## 3. Deliverables

The contractor will deliver:

- Functional MVP deployed to DigitalOcean (frontend + backend)

- PostgreSQL schema + question seed file

- All source code in a GitHub repo owned by Client

- README with setup + deployment instructions

- Weekly demos

- Final handoff demonstration

- Up to 10 hours of post-deployment support (within 30 days)

## 4. Milestones & Hours

Total Project Cap: 110 hours

Hourly Rate: $10/hour

Weekly Limit: 25 hours

Stage 1 — Setup & Session Flow (~20 hrs)

Stage 2 — Core Q&A Logic (~35 hrs)

Stage 3 — Testing, Analytics, UI Polish (~25 hrs)

Stage 4 — Deployment & Support (~20 hrs)

## 5. Acceptance Criteria

The MVP is accepted when:

- Both modes work as specified

- Dual-Phone remains synchronized

- Reconnect behavior works

- All anonymous analytics events recorded

- Deck logic prevents repeats

- Latency <300ms

- No PII stored

- Clean mobile-first UI on common devices

## 6. Quality Assurance

Contractor performs all QA before handoff.

Testing must include:

- iPhone and Android devices

- Single-Phone and Dual-Phone flows

- Reconnect handling

- Reveal synchronization

- Mobile UI responsiveness

## 7. Communication

- Weekly demos + status updates

- 48-hour response time

- Weekly commits to GitHub

- Backup reviewer may access repo

## 8. Intellectual Property

This project is full work-for-hire.

All deliverables - including source code, schemas, designs, assets, documentation, and derivative works - belong exclusively to Charles Peterson (Made to Connect Co).

## 9. Accounts & Access

The contractor will deploy into accounts owned by the Client:

- GitHub repository

- DigitalOcean App Platform

- DigitalOcean Managed Postgres

- Domain/DNS accounts

Access is temporary and limited to project needs.

## 10. Payment & Termination

- Upwork hourly contract with auto-tracked hours

- Payment owed for hours logged up to termination

- Client retains all work completed

## 11. Governing Law

This Agreement is governed by U.S. law and the State of Iowa.

Venue for disputes shall be Iowa.

## 12. Agreement Acceptance

Acceptance within Upwork constitutes mutual consent and is legally binding.

No separate signatures required.